# EXECUTIVE JUSTIFICATION SUMMARY

Nzwisiso AI™ Policy Simulation Platform — a proposed public-private partnership between the Republic of Zimbabwe, acting through the Ministry of Information Communication Technology, Postal and Courier Services, and Oreida Pvt Ltd; submitted as a pilot for the Digitalize Zimbabwe initiative, in partnership with ZEPARI.

Addressed to: Hon. Tatenda Mavetera, MP — Minister of Information Communication Technology, Postal and Courier Services · Dr. Gibson Chigumira — Executive Director, ZEPARI · Dr. Jesimen Chipika — Chairperson, ZEPARI Board of Trustees, and Deputy Governor, Reserve Bank of Zimbabwe · the ZEPARI Board of Trustees.

Submitted by: Oreida Pvt Ltd — Mr Edmore Zviitwah (Business Lead) and Mr Tadii Tendayi (Technical Lead). Date: 12 October 2026. Status: For Decision.

This is a proposal, not an agreement, and it is not a Government publication. Oreida Pvt Ltd holds no endorsement from the Ministry, from ZEPARI or from any national programme; obtaining those endorsements is part of the ask. Use of the Coat of Arms is subject to the Government's confirmation.

## 1. Why this, and why now

The Government has already decided that Zimbabwe will digitalise public administration — Vision 2030; NDS2 (2026–2030); Digitalize Zimbabwe (launched by the Honourable Minister at Domboshava in April 2024, with a stated horizon of 2030); the Presidential Internet Scheme, approved by Cabinet in April 2025 for all 2,400 administrative wards; and the National AI Strategy launched in June 2026, whose named priority sectors are healthcare, agriculture, education and financial inclusion. What does not yet exist is a working, sovereign example the Ministry itself can put to work. This platform is exactly that, one step short.

## 2. The problem it addresses

Policies are implemented without a structured way of examining how the groups they affect are likely to respond, so the cost of a provision that is not understood — resistance, delay, rework, or a measure that cannot be delivered as written — is discovered after implementation. Departments hold the expertise, but no standard tool lays out in one place who is affected, which provisions carry the greatest risk, and what to adjust.

## 3. Two tools — independent, complementary, one price

Nzwisiso AI™ Policy Simulation Assistant tests a draft policy against the 40 stakeholder groups a department's mandate covers, and produces a structured assessment a person can read, challenge and act upon. ZEPARI Research Assistant™ turns ZEPARI's own published library into answers, briefs and a policy brief. Either can be used entirely on its own — and they complement each other: the Simulation Assistant tests the policy, the Research Assistant supplies the evidence behind it. The boundary is deliberate: the Research Assistant models nothing, and no figure from the research side is ever fed into the simulation engine, which is what keeps "the same policy always produces the same result" true. One price covers both tools — no charge per tool, per department, per officer or per use.

## 4. What the Government gets, and what ZEPARI gets

The Government gets a working platform today, in an ordinary browser, with nothing installed: 16 institutions; 510 reference indicators (275 published figures, each naming its publisher, publication and period; 235 labelled Modelled); 150 modelled stakeholder groups (20 standing on a published national share, 130 labelled Modelled); 48 prepared policy drafts; 49 cited reference documents; and a complete officer journey ending in PDF, Word or print export and an editable drafted policy. Results are byte-identical for the same department and the same policy text, so a finding is defensible in a meeting. ZEPARI gets its research finally used in the policy process, attributed every time, reaching offices it cannot reach itself, with its independence preserved and visible — and its own 2012 recommendation, the "knowledge utilisation approach", delivered fourteen years later.

## 5. The figures, and where they come from

The one-off licence is US$2,800,000 and the monthly service charge is US$72,000, for a ten-year term reviewed at the fifth year, at the end of which the platform and all data revert to the Government. The one-off is paid in five part-payments as work is accepted — US$1,300,000 licence fee on signature and US$500,000 mobilisation advance against a bank guarantee, then US$300,000 + US$300,000 + US$400,000 on the three build acceptances. Both figures sit inside published ranges: Zimbabwe's own financial-management project was appraised at US$20 million and signed at US$10 million, with about US$3 million a year to maintain that system alone (World Bank, Zimbabwe: Public Financial Management Enhancement Project, ICR00005623, 4 February 2022), and comparable national platforms elsewhere in Africa cost US$1.45 million to US$7.8 million to build with US$155,000 to US$873,000 a year to run (World Bank, Electronic Government Procurement — Implementation Types: Options for Africa, 2022).

## 6. Stated honestly

| Working today | Demonstrated with sample data | Proposed | Requires external approval |
| --- | --- | --- | --- |
| The platform, both tools, all 16 institutions, the officer journey, PDF / Word / print export, reproducible results | The stakeholder responses and projected impacts of any run — simulated, and labelled as such | The pilot at one institution on one policy question; the three build steps; the licence and service charge | The Ministry's endorsement and funding; ZEPARI's partnership and endorsement; the hosting arrangement; the Service Agreement |

Named-source statement. Stakeholder shares are the Zimbabwe National Statistics Agency (ZIMSTAT) 2022 census figures, each naming the figure it stands for, or labelled Modelled where no official count exists; reference rates name their publisher and period; every cited instrument is a real Zimbabwean Act; and every indicator either names its publisher, publication and period or is shown as Modelled. What a simulation produces is a projection, not a measurement, and is always labelled simulated.

Submitted for and on behalf of Oreida Pvt Ltd — Mr Edmore Zviitwah and Mr Tadii Tendayi — 12 October 2026.