# WHAT IT COSTS, AND HOW THAT COMPARES

## Nzwisiso AI Policy Platform — the cost-and-comparison chapter of the proposal from Oreida Pvt Ltd

GOVERNMENT OF ZIMBABWE

Nzwisiso AI Policy Platform — Public-Private Partnership Proposal

A browser-based capability that tests a draft policy against a simulated population before it is implemented, and produces structured findings for human review.

Addressed to: the Honourable Minister of Information Communication Technology, Postal and Courier Services — Hon. Tatenda Mavetera, MP · Co-addressed to: Dr. Gibson Chigumira, Executive Director, ZEPARI

Submitted by: Oreida Pvt Ltd — Edmore Zviitwah (Business Lead) · Tadii Tendayi (Technical Lead)

Date: October 2026

Disclaimers: This is a supporting chapter to a proposal. It is not an agreement and not a Government publication. It does not represent a Government approval, endorsement or commitment.

## 1. The price proposed

| Item | Amount | What it covers |
| --- | --- | --- |
| One-off licence and installation charge | US$2,800,000 | Design, build, deployment and officer training — the platform as delivered |
| Monthly service charge | US$72,000 per month | Hosting, running, power, connectivity, support, maintenance and updates |
| Term | 10 years, reviewed at year 5 | With the platform and all data reverting to the Government at the end |

One price, two tools — and this must be said plainly. The licence and the monthly service charge cover both tools: the policy-simulation assistant, which tests a draft policy against the groups it reaches, and the research assistant, which turns ZEPARI's published evidence into answers, briefs and a policy brief. Either can be used entirely on its own; they complement each other. Nothing is charged per tool, and nothing is charged per officer.

The payment steps for the one-off (all inside the build period at the start — not years, and not the ten-year term):

| Step | Amount | Trigger |
| --- | --- | --- |
| Licence fee on signature | US$1,300,000 | Payment for the right to use an asset that already exists and works today |
| Mobilisation advance on signature | US$500,000 | Against a bank guarantee |
| On acceptance of server-side document text extraction | US$300,000 | Written acceptance |
| On acceptance of server-side identity verification | US$300,000 | Written acceptance |
| On acceptance of deployment and pilot live | US$400,000 | Written acceptance |
| Total | US$2,800,000 |  |

These figures are the price proposed by Oreida Pvt Ltd. They are not approved and not agreed.

## 2. The one-paragraph answer to "is this reasonable?"

Yes, and the strongest evidence is Zimbabwe's own. The Ministry of Finance is, on the World Bank's own published record, paying approximately US$3 million a year simply to maintain one financial system — and that system was appraised at US$20 million to improve it. Against that, US$2,800,000 to buy a working, sovereign policy-assessment platform outright, and US$864,000 a year all-in to have Oreida Pvt Ltd run, host, power, maintain and support it, is small. The one-off is 14% of the Ministry's own appraised figure for one system, and the yearly cost is 29% of what the Ministry already pays in maintenance alone — for a platform covering 16 institutions. Every figure below is named and published; nothing here is an invented estimate of ours.

## 3. What Zimbabwe already pays — our own country, published

The source: World Bank Report No. ICR00005623, Zimbabwe: Public Financial Management Enhancement Project (P152932), 4 February 2022 — the Bank's own completion report on a grant to Zimbabwe's Ministry of Finance.

| What it records | Figure |
| --- | --- |
| Annual maintenance Zimbabwe pays today, for one system | "approximately US$3 million per year" |
| The project's appraised cost, and what was signed | US$20 million appraised · US$10 million grant signed |
| Component 1 — Financial Management and Accounting | US$6.8 million estimated · US$5.3 million actual |

## 4. How this compares with comparable national platforms (over ten years)

Redone like-for-like over ten years (build + ten years of published annual running cost):

| Country / platform | Build | 10 years of running | 10-year total |
| --- | --- | --- | --- |
| Mauritius | US$1.45M | US$3.00M | US$4.45M |
| Tunisia | US$4.80M | US$1.55M | US$6.35M |
| Uganda (contract terminated 2021) | US$1.55M | US$8.73M | US$10.28M |
| Nzwisiso AI — ours | US$2.80M | US$8.64M | US$11.44M |
| Rwanda (210 bodies, 2,000 users) | US$7.80M | US$8.00M | US$15.80M |

Ours sits third of five over ten years, and is materially cheaper than Rwanda for a platform serving 16 institutions against Rwanda's 210. A fair reading of these comparators is that the price is within the published African band for national digital-government platforms, not above it.

A genuine limit, stated plainly: these comparators are for government administrative platforms (e-procurement, financial management, digital government). They are a fair yardstick for a policy platform of this kind. They are not a claim of exact equivalence, and no figure here is presented as an exact match.

## 5. What the Government gets for the price

| Benefit | Evidence |
| --- | --- |
| A standardised policy-making procedure | ZEPARI's own documented finding that policies fail because "there is no standardised procedure to policy making" |
| A delivered evidence base, not a promise | 16 institutions, 510 cited reference indicators, 150 stakeholder groups, 228 published documents (125 departmental + ZEPARI's 103) |
| Sovereignty | A sovereign engine and a local model, so policy text need not be sent to an external service in the costed end state |
| Reversion | The platform and all data revert to the Government at the end of the term; the source code is held in escrow |

## 6. Source notes and recorded uncertainties

- World Bank Report No. ICR00005623, Zimbabwe: Public Financial Management Enhancement Project (P152932), 4 February 2022 — read directly; the quotations in section 3 are its own words.

- Government of Zimbabwe National Budget Statement 2019, quoted word for word in the project's held research corpus — the US$1.7 million mining-cadastre figure.

- The comparator figures in section 4 are drawn from the record of 2026-10-12; the two most-cited maintenance bands (attributed to Gartner) should be confirmed against the exact publication before either is printed.

- Not verified, and therefore not printed: a Z$185.3 billion allocation to the Ministry of ICT, Postal and Courier Services, and the High-Performance Computing Phase II facility — both were searched for in the held corpus and not found.

END OF DOCUMENT